## Slide 1
Stakeholder | Role (Related to project) | Involvement | Impact | Power or Influence (H/M/L) | Interest (H/M/L) | Engagement
Director Of Product | Project Sponsor | Sign off on high-level decisions, and sometimes act as a resource for the team | As the sponsor, they expect a lot about the project outcome. They don’t have a great buy-in. | H | M | Regularly communicate.
Landscape Designer/Web Designer | Office Green Team Member | Web Design skills, knowledge of plants, strong relationships with a range of people across the company | Could affect their role as Landscape Designer. If they don’t want their role to change, it could be harder to get the buy-in | H | H | Daily communicate.
Existing clients and their employees | Office Green customer | Feedback | Will receive the products. Lower-interest clients are unlikely to resist the project unless it impacts the existing product line | H | H | Daily communicate.
Office Green’s investors | Secondary Stakeholder | Investments | Office Green’s performance affects their investments. They will not be directly involved in the project | M | L | Rarely
Office Green’s receptionist | Office Green Employee | Involved directly with the customers | If the company is getting great results, then she get great results. Don’t need to know details until closer to launch | M | M | Regularly, mainly after the project’s launch
Understanding stakeholders (stakeholder analysis)

## Slide 2
Keep satisfied (high priority)
Manage closely (high effort)
Monitor (minimum effort)
Show consideration
Power
high
low
med
high
low
Prioritizing stakeholders (power grid)
Director of Product
OG Investors
Clients & Employees
OG Receptionist
Drag each stakeholder’s box to the appropriate place on the power-interest grid
Interest
med
Landscape Designer/Web Designer

## Slide 3
Landscape Designer/Web Designer
Keep satisfied (high priority)
Manage closely (high effort)
Monitor (minimum effort)
Show consideration
Power
high
low
med
high
low
Director of Product
OG Investors
Clients & Employees
OG Receptionist
Interest
med
EXAMPLE
Prioritizing stakeholders (power grid)
Pro tip: You can move stakeholders higher or lower (or more to the left or right) within each box

## Slide 4
Landscape Designer/Web Designer
Keep satisfied (high priority)
Manage closely (high effort)
Monitor (minimum effort)
Show consideration
Power
high
low
med
high
low
Director of Product
OG Investors
Clients & Employees
OG Receptionist
Interest
med
EXAMPLE
Prioritizing stakeholders (power grid)
Pro tip: You can move stakeholders higher or lower (or more to the left or right) within each box
Director of Product

## Slide 5
Landscape Designer/Web Designer
Keep satisfied (high priority)
Manage closely (high effort)
Monitor (minimum effort)
Show consideration
Power
high
low
med
high
low
Director of Product
OG Investors
Clients & Employees
OG Receptionist
Interest
med
EXAMPLE
Prioritizing stakeholders (power grid)
Pro tip: You can move stakeholders higher or lower (or more to the left or right) within each box
Director of Product
Director of Product